Project Milestones

Tasks	Status	Notice (Changes)	End Date
Configuration Tool	Done	GUI is right now not needed	-
Image Processing Task:	Open	1. cv2.resize( ) must be changend in cv2.Videocapture.set(), / because want to change the resolution of the camera / 2. camera doesnt support the operation self.fps= self.cap.get(5), / to get the fps. Have to calculate the fps over time stamp / For1. And 2 . point look in the test.py file, they are examples. / 3. LedApp / - Thresholding: / In Code there is threshold over the whole image and after that we / only conecetrat for status detection in the specific are / self.thresholded[x-3:x+4, y-3:y+4]. That means we are thresholding over / 1000 pixels and if we only threshold once the specific are we only / threshold over 50 pixels (less calucalation → faster). Does we reall need / to threshold two times? / - Color detection: / In the code right only over H value of the specific area it detects the color. / Ideas: / To make the color detection more robust. How would it be to calculate the / average of the R G B values (specific are) and so we will get 1value (1 / pixel). Can we detect the color with that one value (1pixel). / or / Calculate the average of the RGB values. So we will get one value convert / them into HSV and detect the colors over that. / Maybe it helps. Need a try how it behaves. What do you think? / - Brightness of the Led's / In the code already the detection is goin over the H value of hsv matrix. To / get the brightness we can take the V-Value (Brightness) (hsv_small[i][j][2]) / Need this additive also to call it over the Client.
Server (Interpreter)	Open	After the Config is done we will save the file on a USB-Stick and put it in the Server(Mini-PC without Monitor). / We will switch on the Mini Pc and with the boot the pyscript (server.py)will start automatically. Now we must read the config from the USB – stick over Command from Client ( see SCPI Commands intern/extern) / - Load Configfile from Server over Client (Command)!! (Give the path) / - Store Current Image (intern/extern) over Client (Command) / - Config:numbof returns total number of config files / Config:list returns names of config files
Client	Open	- To run the client.py over console it must be like that: / For each Coammand we have load the the client.py with the Commands extra. That is faster in the code right now the while loop is running everytime. / Over Console : / client.py LED:<name>:status / client.py LED:<name>:color_name / client.py IMAGE:fps / and so on …